W6VLD 440 Repeater

Need to get repeater on test pair ASAP or sooner!  Target date is 8/20/99

Things to do:									Volunteer

1. Install test pair crystals and Re-tune Yaesu repeater			 N6SLD

1.5 Modify PL board to encode repeater output				N6SLD

2. Re-program ACC-85 repeater controller to ID as W6VLD/R		N6JLS

3. Install  heliax connector on feed line from roof of Bld.44 + VSWR	N6SLD

4. Fab type N male to type N male RG-214 Jumper. Transmitter to 		KO6JA

Isolator.

5. Fab Aluminum bracket to mount Isolator in rack cabinet.			N6RLT?

6. Install two hasps for padlocks on doors of new repeater cabinet.		KF6DTI

7. Procure three combo locks, with combo same as shack. (Badge & Lock)	kf6dti

8. Drill large hole in top/side of repeater cabinet (steel) 2” or so.(Chassis Punch) N6RLT?

9. Thermostat for cooling fan in cabinet.

10. Find replacement filters for cooling fan.

11. Procure another fluorescent desk lamp for use on new cabinet.		KE6CYU

12. New cables for two meter repeater -  Repeater to duplexer. 		KO6JA

13. Arrange to get a certified crane operator to hoist our new 		Volunteer?

cabinet up in building 44.

14. Arrange to get repeater cabinet moved from building 49, 2nd floor	 Volunteer?

to building 44

15. Procure ¾ “ plywood for the new cabinet to sit on. Also need 		Volunteer?

plywood to roll cabinet into place after it is hoisted up in building 44.

16. Back-up batteries, Charger ??? Storage box ??? Someone to go		KE6CYU

charge the batteries in the club trailer now.

17. Design method to hold new and old repeater cabinets in place 		KF6DTI

during an earthquake, but still allow access to front and rear of cabinet.

N6SLD  8/12/99 R1